## Slide 1
PROCESS EFFICIENCY & DIGITAL TRANSFORMATION CASE STUDY
Digital Loan Application
Transformation
GIDI Bank
Prepared by Bolutife Fuwape | Operations Management & Process Improvement
MBA (Finance & Strategy), Ivey Business School

## Slide 2
My Role & Approach
As the Operations Manager leading this initiative, my focus went beyond digitizing a form — it meant redesigning the end-to-end loan approval process, removing handoffs and manual bottlenecks, and building a measurement framework leadership could act on.
Owned the current-state to future-state process redesign, end to end
Coordinated requirements across IT, Risk & Compliance, and Customer Experience
Defined KPIs and built the measurement plan leadership uses to track delivery
Built the business case — cost-benefit, ROI, and phased roadmap — to secure funding and sequence the rollout
THE TARGET
48
Hours or less, target loan approval turnaround — down from 15+ days today
70+
Target NPS
within 6 months
-30%
Target cost-per-loan
reduction in 12 months
GIDI Bank — Digital Loan Application Transformation
2

## Slide 3
The Problem
Loan approvals routinely take 15+ days, well past what digital-first competitors offer
Customers experience growing dissatisfaction and a lack of visibility into application status
Manual handoffs across departments create operational bottlenecks at every stage
Paper-based processing drives up cost-per-loan and administrative overhead
Customers are migrating to competitors with faster, fully digital lending platforms
15+
Days — current average approval turnaround time
Every day added to turnaround time gives a digital-first competitor one more day to win the customer instead.
GIDI Bank — Digital Loan Application Transformation
3

## Slide 4
Project Objectives & Targets
1
Faster Customer Approvals
Reduce turnaround from 15+ days to under 48 hours by Q4 2026
2
Higher Satisfaction & Retention
Achieve an NPS score of 70+ within 6 months of launch
3
Eliminate Paperwork
Eliminate 100% of paper intake; full migration to digital portal by Q3 2026
4
Reduce Manual Workload
Cut manual effort 60% and cost-per-loan 30% within 12 months
5
Prevent Customer Migration
Reduce customer attrition to competitors by 25% within 9 months
6
Real-Time Tracking
100% of applicants self-serve status; cut inbound enquiries by 40%
GIDI Bank — Digital Loan Application Transformation
4

## Slide 5
KPI Measurement Plan
Each target on the previous slide is tied to a specific way of measuring it, an owner, and a review cadence — so progress is monitored, not assumed.
KPI | Target | Measurement Method | Owner | Cadence
Approval Turnaround | < 48 hours by Q4 2026 | System timestamps: submission to decision | Operations Manager | Weekly
Net Promoter Score | 70+ within 6 months | Post-decision customer survey | Customer Experience | Monthly
Paper Intake | 0% by Q3 2026 | % applications via digital portal vs. branch | Operations | Monthly
Manual Effort & Cost-per-Loan | -60% effort / -30% cost in 12 months | Time-and-motion study + finance cost allocation | Operations & Finance | Quarterly
Customer Attrition | -25% within 9 months | Retention / churn reporting | Customer Retention Team | Quarterly
Self-Service Adoption | 100% self-serve; -40% inbound calls | Portal analytics + call center volume | Operations & Contact Center | Monthly
GIDI Bank — Digital Loan Application Transformation
5

## Slide 6
Stakeholder Analysis
Stakeholder | Role / Interest | Key Concern | Engagement Approach
Customers | Apply for loans | Slow approvals and lack of transparency | Self-service portal with real-time status updates
Loan Officers | Review applications | Manual administrative burden | Digital review workspace and hands-on training
Operations Team | Process applications | Inefficient workflows | Workflow automation and direct process ownership
Risk & Compliance | Regulatory oversight | Fraud and compliance risks | Embedded automated checks plus full audit trail
IT Team | System implementation | Integration complexity | Phased rollout with a dedicated integration plan
Senior Management | Strategic performance | Customer retention and profitability | Monthly KPI and ROI reporting
GIDI Bank — Digital Loan Application Transformation
6

## Slide 7
RACI Matrix
Activity | Customers | Loan Officers | Operations | Risk & Compl. | IT | Sr. Mgmt
Requirements Definition | C | C | R | C | C | A
Process & Platform Design | I | C | R | C | R | A
Credit Scoring Automation | I | I | C | R | R | A
User Acceptance Testing | C | R | R | C | C | I
Rollout & Training | I | R | R | I | C | A
Go-Live Decision | I | I | C | C | C | A
Post-Launch KPI Monitoring | I | I | R | C | I | A
R = Responsible A = Accountable C = Consulted I = Informed
GIDI Bank — Digital Loan Application Transformation
7

## Slide 8
Current State Analysis
Customer
Paper Application
Submitted
→
Operations
Manual Verification
& Credit Check
→
Loan Officer
Loan Officer
Assessment
→
Multiple Teams
Multi-Layer
Approval
→
Customer
Delayed Decision &
Communication
Pain Point | Business Impact
Paper-based applications | Slow processing time
Manual data entry | Increased errors and inefficiency
Multiple approval stages | Operational bottlenecks
Lack of automation | Reduced productivity
Poor communication | Customer frustration
No real-time tracking | Lack of process visibility
GIDI Bank — Digital Loan Application Transformation
8

## Slide 9
Future State Analysis (TO-BE)
Customer (Self-Service)
Online Application
Submitted
→
Customer (Self-Service)
Digital Document
Upload
→
System (Automated)
Automated Credit
Check & Scoring
→
Loan Officer + System
Digital Review +
E-Signature
→
System (Automated)
Real-Time Status &
Notification
Feature | Business Value
Online loan application portal | Faster and easier applications
Digital document upload | Reduced paperwork
Automated credit checks | Faster risk assessment
Workflow automation | Reduced manual effort
Real-time tracking & notifications | Improved transparency and communication
E-signature & fraud detection | Faster approvals with improved risk management
GIDI Bank — Digital Loan Application Transformation
9

## Slide 10
Gap Analysis
CURRENT STATE
Paper applications
Manual verification
Delayed communication
Fragmented workflows
Limited visibility
FUTURE STATE
Online applications
Automated verification
Real-time updates
Integrated workflows
Real-time tracking
GAP IDENTIFIED
Need digital platform
Need automation tools
Need notification system
Need centralized system
Need customer dashboard
GIDI Bank — Digital Loan Application Transformation
10

## Slide 11
Project Scope
IN SCOPE
Customer Features
Online loan application portal
Digital document upload
Real-time tracking & status notifications
E-signature functionality
Internal Process Improvement
Workflow automation
Automated credit verification
Digital loan review process
Audit trail generation
Centralized application dashboard
OUT OF SCOPE
Core banking system replacement
Mobile banking app design
International loan processing
AI-driven lending decisions
Cryptocurrency or blockchain integration
GIDI Bank — Digital Loan Application Transformation
11

## Slide 12
Functional Requirements — MoSCoW Priority
Priority | Requirement
MUST | Customers can submit a complete loan application online
 | Customers can upload supporting documents digitally
 | System validates required application fields before submission
 | System maintains a complete audit trail of every application action
 | Loan officers can review applications through a digital workspace
SHOULD | System automates credit scoring using bureau data
 | Customers can track application status in real time
 | Automated notifications are sent at each stage
 | E-signature capture is available for final approval
COULD | Advanced fraud-detection flagging beyond baseline checks
 | Configurable dashboard views for loan officers and managers
WON'T (this phase) | AI-driven autonomous lending decisions
 | Multi-language application support
 | Offline / disconnected application drafting
GIDI Bank — Digital Loan Application Transformation
12

## Slide 13
Non-Functional Requirements
Requirement Type | Requirement | Why It Matters
Security | Secure customer data protection | Protects against breaches and regulatory penalties
Performance | Fast processing and response times | Supports the under-48-hour turnaround target
Scalability | Ability to handle increasing application volume | Sustains growth without re-architecture
Compliance | Regulatory compliance adherence | Avoids fines and licensing risk
Availability | 24/7 platform accessibility | Matches digital-first customer expectations
Usability | User-friendly customer interface | Drives self-service adoption and NPS
GIDI Bank — Digital Loan Application Transformation
13

## Slide 14
Integration & Technical Architecture
Core Banking System
Account & disbursement data
Credit Bureau API
Real-time credit scoring
Document Management
Secure storage & retrieval
E-Signature Provider
Legally binding approvals
Notification Gateway
SMS & email alerts
Identity Verification
KYC & fraud checks
Digital Loan
Application Platform
IT Team owns integration delivery — each connector is an API or service contract scoped during Phase 1.
GIDI Bank — Digital Loan Application Transformation
14

## Slide 15
Implementation Roadmap
Q1 2026
Foundation
→
Finalize requirements & MoSCoW prioritization
Select integration vendors
Design portal UX & workflow
Q2 2026
Build & Integrate
→
Develop online application portal
Integrate credit bureau, document mgmt, e-signature
Internal QA & system testing
Q3 2026
Pilot & Migrate
→
Pilot rollout with select branches
Complete 100% paper-to-digital migration
Staff training & change management
Q4 2026
Scale & Optimize
Full rollout across all branches
Achieve under-48-hour turnaround target
Begin NPS & attrition tracking
GIDI Bank — Digital Loan Application Transformation
15

## Slide 16
Cost-Benefit Analysis & ROI
Illustrative figures for case-study purposes, sized to match the scope of this initiative.
One-Time Investment | Estimated Cost
Platform development & licensing | $250,000
System integration (bureau, e-sign, docs) | $80,000
Staff training & change management | $40,000
Total Investment | $370,000
Annual Benefit | Estimated Value
Reduced manual processing labor (-60%) | $180,000
Lower cost-per-loan (-30%) | $150,000
Retained revenue from reduced attrition | $200,000
Less: hosting & maintenance | -$60,000
Net Annual Benefit | $470,000
~9
MONTHS
Estimated payback period for the digital loan application platform, based on net annual benefit against total one-time investment.
GIDI Bank — Digital Loan Application Transformation
16

## Slide 17
UAT & Acceptance Criteria
Requirement | Acceptance Criteria | Test Method
Online Application Portal | Customer completes a full application without branch contact, across 3 device types | Functional + cross-browser testing
Digital Document Upload | PDF/JPG/PNG files up to 10MB upload successfully in 99%+ of attempts | Load and functional testing
Automated Credit Scoring | Score returned within 30 seconds for 95% of applications | Performance testing
Real-Time Status Tracking | Status updates reflect within 5 minutes of any stage change | Integration testing
Audit Trail | 100% of application actions logged with timestamp and user ID | Compliance audit review
E-Signature | Signed documents pass legal and compliance sign-off | Compliance and legal review
GIDI Bank — Digital Loan Application Transformation
17

## Slide 18
Risk & Mitigation
# | Risk | Mitigation Strategy | Owner
1 | Data security concerns | Implement encryption and cybersecurity measures | IT & Risk Team
2 | Employee resistance to change | Conduct structured training and change management | Operations Manager
3 | Integration challenges | Use phased implementation with vendor support | IT Team
4 | Regulatory compliance risks | Continuous compliance testing and sign-off | Risk & Compliance
5 | Customer adoption barriers | Design an intuitive, guided user experience | Operations & UX
GIDI Bank — Digital Loan Application Transformation
18

## Slide 19
Assumptions & Constraints
ASSUMPTIONS
Core banking system can expose APIs for account and loan data
An initial budget of ~$370K is approved for Phases 1-4
Credit bureau partner supports real-time API integration
Sufficient IT resourcing is available without delaying other priorities
CONSTRAINTS
Full paper elimination requires regulatory approval before go-live
Legacy core banking system may limit real-time integration speed
Branch staff training must work around existing operating hours
Solution must comply with existing data residency and privacy regulations
GIDI Bank — Digital Loan Application Transformation
19

## Slide 20
Thank You
Digital Loan Application Transformation — GIDI Bank
< 48 HRS
Target Turnaround
70+
Target NPS
-30%
Cost-per-Loan
Bolutife Fuwape
Operations Management & Process Improvement | MBA, Ivey Business School
linkedin.com/in/bolutife-fuwape | github.com/bolutifefuwape